TECHNICAL AUDIT

Cinema Booking System
Requirement Coverage & API Reference

Assessment of the current synchronized repository against the supplied Full-Stack Development Challenge requirements.

| Audit basis | Challenge requirements PDF plus static inspection of frontend and backend code |
| --- | --- |
| Scope | Implemented work, remaining requirements, actual API routes, and repository documentation |
| Assessment type | Static code review; MongoDB/runtime behavior was not executed as part of this report |

Assessment conclusion The project has a strong UI and module foundation, but it is not yet compliant with the mandatory secure booking flow. The highest-risk gaps are unprotected admin and write routes, missing booking ownership/showtime references, and incomplete seat reservation/cancellation behavior.

# 1. Executive compliance matrix

Status definitions: Implemented = present and substantially wired; Partial = present but not connected or not requirement-safe; Not implemented = required flow is absent.

| Requirement area | Status | Evidence / assessment |
| --- | --- | --- |
| React conversion and component structure | Implemented | React/Vite pages, shared layout, feature folders, and stateful booking UI are present. |
| Movie catalogue, search, filters, pagination | Implemented | GET /api/movies supports search/q, genre, status, page, limit, and sort. |
| Showtime list and seat map | Partial | API-backed UI exists, but local fallback data remains and booked seats are not updated from checkout. |
| JWT registration/login/current user/logout | Partial | Controller and middleware exist, but backend dependency manifest omits bcryptjs, jsonwebtoken, and cookie-parser. |
| Frontend login/register and route guards | Not implemented | Pages and guard components exist but are not mounted by App.jsx hash routing. |
| Admin frontend and protected admin access | Partial | Admin UI exists, but #admin is unguarded and booking/stat data is mocked. |
| Admin API enforcement | Not implemented | Admin routes are not mounted; movie/showtime write endpoints are public. |
| Booking ownership and My Bookings | Not implemented | Booking schema has no user reference and no /api/bookings/me route. |
| Seat conflict prevention per showtime | Partial | A basic booking conflict query exists, but it is not tied to Showtime.bookedSeats or showtimeId. |
| Cancellation and seat release | Not implemented | No owner/admin cancellation route or release logic. |
| Seed data and Postman collection | Not implemented | Movies/showtimes auto-seed only; users/admin, seed command, and exported collection are absent. |
| Documentation | Partial | Useful docs exist, but API contract/readmes describe planned or placeholder routes and an older folder tree. |

# 2. Implemented work

## 2.1 Frontend and user experience

Home, movie-detail, showtime selection, seat map, payment, ticket, and admin screens are implemented as React components.

Movie browsing retrieves backend data when available and supports search, genre/status filters, sorting, and pagination.

Seat UI differentiates available, selected, and booked states; showtime seat availability is exposed through a dedicated endpoint.

Mock QRIS checkout, payment-success simulation, ticket QR code, ticket PDF generation, and mock email preview are implemented as bonus features.

## 2.2 Backend foundation

Express server with CORS, JSON parsing, cookies, MongoDB connection, modular route/controller/model organization, and central error middleware.

Mongoose models for users, movies, showtimes, and bookings; Showtime has a movie ObjectId relationship and validates seat IDs.

Authentication controller contains registration, login, HTTP-only JWT cookie, current-user, and logout logic.

Movie and showtime controllers provide read operations, validation, CRUD methods, and movie-list query parameters.

# 3. Required work not yet complete

Priority 1 - security and integrity Do not treat the current QRIS/ticket flow as challenge-complete booking logic. It remains public and does not bind a booking to the authenticated user or selected showtime.

Add backend dependencies: bcryptjs, jsonwebtoken, and cookie-parser. A clean npm install currently cannot start the imported authentication code.

Mount /api/admin routes in server.js. Protect admin stats/bookings and movie/showtime writes with authenticate + requireAdmin.

Make the frontend use one route system. Mount LoginPage, RegisterPage, ProtectedRoute, and AdminRoute; protect seat selection, My Bookings, and admin pages.

Redesign Booking around user ObjectId and showtime ObjectId. Derive price from Showtime.price, not Movie.price or client input.

Atomically re-check and reserve seats in Showtime.bookedSeats. On conflict, return HTTP 409 with unavailableSeats and refresh the map.

Add owner/admin-safe booking detail, My Bookings, cancellation, and seat-release flows.

Replace admin sample booking/stat cards with protected API responses. Implement stats and all-bookings controllers instead of 501 placeholders.

Add a documented seed command that creates one admin, two users, movies, and multiple showtimes; add an exported Postman collection.

Return safe error messages without development stack traces and update all documentation to describe the active system.

# 4. Actual API reference

The following is the effective current route surface. “Public” means no authentication middleware is attached in the current router.

## 4.1 Authentication

| Method | Route | Effective access | Purpose |
| --- | --- | --- | --- |
| POST | /api/auth/register | Public | Register normal user; role is forced to user. |
| POST | /api/auth/login | Public | Verify credentials and set HTTP-only JWT cookie. |
| POST | /api/auth/logout | Authenticated | Clear session cookie. |
| GET | /api/auth/me | Authenticated | Return authenticated user profile and role. |

## 4.2 Movies and showtimes

| Method | Route | Effective access | Purpose |
| --- | --- | --- | --- |
| GET | /api/movies | Public | List movies; supports search/q, genre, status, page, limit, sort. |
| GET | /api/movies/genres | Public | List available genres. |
| GET | /api/movies/:idOrSlug | Public | Get movie detail. |
| GET | /api/movies/:movieId/showtimes | Public | List showtimes for one movie. |
| POST/PUT/DELETE | /api/movies... | Public - should be admin | Create, update, delete movie. |
| GET | /api/showtimes | Public | List showtimes; supports movieId/date/from/studio/page/limit. |
| GET | /api/showtimes/:id | Public | Get showtime detail. |
| GET | /api/showtimes/:id/seats | Public | Return layout and latest showtime booked seats. |
| POST/PUT/DELETE | /api/showtimes... | Public - should be admin | Create, update, delete showtime. |

## 4.3 Bookings, payment, and tickets

| Method | Route | Effective access | Purpose |
| --- | --- | --- | --- |
| GET | /api/bookings | Public | Lists all bookings; does not enforce ownership. |
| POST | /api/bookings | Public | Creates raw booking document; not challenge-safe. |
| GET | /api/bookings/occupied | Public | Basic occupied-seat lookup using movie/cinema/showtime query. |
| POST | /api/bookings/checkout | Public | Create mock QRIS checkout and pending booking. |
| PATCH | /api/bookings/:id/mock-paid | Public | Simulate payment success and issue ticket. |
| POST | /api/bookings/:id/email | Public | Send mock ticket email. |
| GET | /api/bookings/:id/ticket.pdf | Public | Download ticket PDF after payment. |

## 4.4 Admin routes

| Method | Route | Runtime status | Notes |
| --- | --- | --- | --- |
| GET | /api/admin/stats | Not mounted | Route file exists; controller currently returns 501 if mounted. |
| GET | /api/admin/bookings | Not mounted | Route file exists; controller currently returns 501 if mounted. |

# 5. Required API additions and access rules

| Method | Required route | Required access | Needed behavior |
| --- | --- | --- | --- |
| GET | /api/bookings/me | Authenticated | Return only bookings owned by req.user. |
| GET | /api/bookings/:id | Owner or admin | Return booking only after ownership/role check. |
| DELETE | /api/bookings/:id | Owner or admin | Cancel booking and release seats on the related showtime. |
| POST | /api/bookings | Authenticated | Validate showtime and seats; reserve current seats atomically. |
| GET | /api/admin/stats | Admin | Return counts for users, movies, showtimes, and bookings. |
| GET | /api/admin/bookings | Admin | Return all bookings with populated user/movie/showtime data. |

# 6. Current project structure

The top-level split is appropriate: frontend/ contains React/Vite code and backend/ contains Express/Mongoose code.

Current high-level structure:

frontend/
  src/
    app/                 App shell and hash-route metadata
    pages/               Home, movie detail, seat selection, payment, admin, auth pages
    features/            movies, showtimes, bookings, auth, admin
    components/layout/   Header and footer
    services/            Generic API client
    hooks/ and utils/    Shared client helpers
backend/
  src/
    config/              MongoDB connection
    modules/             auth, movies, showtimes, bookings, admin
    shared/              services, utilities, middleware placeholders
    data/                sample movies and showtimes
    server.js            Express composition and route mounting

## 6.1 Existing documentation

| Document | Current value | Required update |
| --- | --- | --- |
| README.md | Explains two-folder project and local run commands. | Replace the old shared/services folder tree with the current route-first tree. |
| API_CONTRACT.md | Best endpoint reference; distinguishes active and planned work. | Document the QRIS/ticket endpoints and correct effective access status. |
| backend/README.md | Lists backend modules and route inventory. | Remove “placeholder” wording once implemented; do not list unmounted admin routes as available. |
| RUNNING_GUIDE.md | Explains install, env, and basic demo flow. | Add authentication, seed credentials, payment/ticket flow, and required test scenarios. |
| PROJECT_STRUCTURE.md / module READMEs | Describe organization and ownership boundaries. | Keep aligned with current imports and completed feature status. |

# 7. Recommended remediation sequence

Repair backend dependency manifest and verify authentication startup from a clean install.

Mount the admin router and add authentication/administrator middleware to all protected operations.

Wire login/register and protected route behavior into the live frontend route system.

Implement authoritative booking ownership and atomic showtime seat reservation.

Implement My Bookings, cancellation, and seat release; then replace admin mock data with real APIs.

Add seed users/admin, Postman test collection, and documentation updates; demonstrate the required scenarios.

Definition of done The requirements are satisfied when a registered user can authenticate, select a showtime, reserve seats through protected backend validation, view/cancel only their bookings, and when an administrator can access protected CRUD and monitoring APIs. The current mock QRIS/ticket flow can remain as a bonus once that core path is secured.